Project Planning Phase

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 27 October2022 |
| Team ID | PNT2022TMID**37463** |
| Project Name | Signs with Smart Connectivity for Better Road Safety |
| Maximum Marks | 8 Marks |

# Product Backlog, Sprint Schedule and Estimation(4Marks)

Use the below template to create product backlog and sprint scheme

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story/Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Resources Initialization | Create and initialize accounts in various public APIs like OpenWeatherMap API. | 1 | LOW | Salman  Jahaheer nadir khan  Mohsin khan  navinash |
| Sprint-1 | Local Server/Software Run | Write a Python program that outputs results given the inputs like weather and location | 1 | MEDIUM | Salman  Jahaheer nadir khan  Mohsin khan  navinash |
| Sprint-2 | Push the server/software to cloud | Push the code from Sprint1 to cloud so it can be accessed from anywhere | 2 | MEDIUM | Salman  Jahaheer nadir khan  Mohsin khan  navinash |
| Sprint-3 | Hardware initialization | Integrate the hardware to be able to access the cloud functions and provide inputs to the same | 2 | HIGH | Salman  Jahaheer nadir khan  Mohsin khan  navinash |


|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sprint-4 | UI/UX Optimization & Debugging | Optimize all the short comings and provide better user experience | 2 | LOW | Salman  Jahaheer nadir khan  Mohsin khan  navinash |

# Project Tracker, Velocity & Burndown Chart:(4Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date(Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date(Actual)** |
| Sprint-1 | 20 | 6Days | 24Oct2022 | 29Oct2022 | 20 | 29Oct2022 |
| Sprint-2 | 20 | 6Days | 31Oct2022 | 05Nov2022 | 20 | 31Oct2022 |
| Sprint-3 | 20 | 6Days | 07Nov2022 | 12Nov2022 | 20 | 07Nov2022 |
| Sprint-4 | 20 | 6Days | 14Nov2022 | 19Nov2022 | 20 | 14Nov2022 |

**Velocity:**

Imagine we have a 10-days print duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity(AV) per iteration unit(story points per day)



# Burndown Chart:

